A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Epic 1 – User Authentication

- User Registration (USN-1) → 3

- User Login (USN-2) → 2

- JWT Integration (USN-3) → 3

Epic 2 – Product Management

- Add Product (USN-4) → 3

- View Products (USN-5) → 2

- Update/Delete Product (USN-6) → 3

Total Story Points in Sprint 1=3 + 2 + 3 + 3 + 2 + 3 = 16

Sprint 2

Epic 3 – Cart & Order

- Add to Cart (USN-7) → 3

- Update Cart (USN-8) → 2

- Place Order (USN-9) → 3

- Order History (USN-10) → 2

Epic 4 – Payment Integration

- Razorpay Integration (USN-11) → 5

- Payment Verification (USN-12) → 3

Total Story Points in Sprint 2=3 + 2 + 3 + 2 + 5 + 3 = 18

Total Story Points

Sprint 1 = 16
Sprint 2 = 18

Total = 34

Number of Sprints = 2

Velocity

Velocity = Total Story Points / Number of Sprints

= 34 / 2
  = 17 Story Points per Sprint

Your Team Velocity = 17 Story Points per Sprint